|  | PAWA Kick-off Meeting Arno River Basin Authority Florence, IT, 28.01.2014 |  |
| --- | --- | --- |

| 09:00 – 09:15 | Partner registration |
| --- | --- |
| 09:15 – 09:30 | Welcome |
| 09:30 – 09:45 | Partner presentation |
| 09:45 – 13:00 | Overview and planning of the PAWA activities: Activity 1. Inception phase (T0 – T0+3) Activity 2. Data collection (T0+3 – T0+6) Activity 3. Building SEEAW (T0+6 – T0+9) Activity 4. Optimisation of measures (T0+10 – T0+12) |
| 13:00 – 14:00 | Lunch |
| 14:00 – 14:50 | Overview and planning of the PAWA activities – cont’d: Activity 5. Assessment and reporting (T0+3 – T0+15) Activity 6. Dissemination and concertation (T0+3 – T0+15) |
| 14:50 – 15:10 | Budget and reporting obligations |
| 15:10 – 15:30 | Recap of questions to be addressed to DG ENV on 5 Feb. KoM meeting |
| 15:30 | Meeting closure |